Test Plan for OrangeHRM Web Application

Human Resource Management System - Demo Testing

| Field | Details |
| --- | --- |
| Project Name | OrangeHRM Demo HR System |
| Test Plan ID | TP-OHRM-001 |
| Prepared By | Yousef Onsy |
| Date | April 2026 |
| Tested URL | https://opensource-demo.orangehrmlive.com/ |
| Version | 1.0 |

# 1. Introduction

The purpose of this test plan is to define the testing approach, scope, objectives, resources, and schedule for validating the OrangeHRM demo web application. OrangeHRM is an open-source Human Resource Management System that allows admins to manage employees, handle leave requests, manage recruitment, and track time & attendance.

# 2. Objectives

- Verify the functionality of all main HR features (Login, Employee Management, Leave, Recruitment, etc.).

- Ensure usability and compatibility of the web application.

- Detect functional defects and ensure all user workflows operate as expected.

- Validate input fields and error handling across all forms.

- Ensure the system handles both valid and invalid data correctly.

# 3. Scope

## In Scope:

- Login / Logout functionality

- Admin Panel - User management and system configuration

- PIM (Personal Information Management) - Add, edit, delete employees

- Leave Management - Apply for leave, approve/reject leave

- Recruitment - Job vacancies and candidate management

- Time & Attendance - Timesheets and attendance tracking

## Out of Scope:

- Backend database testing

- Security penetration testing

- Integration with external HR systems

- Performance/Load testing

# 4. Test Items / Features to be Tested

| Module | Features to Test | Assigned To |
| --- | --- | --- |
| Login / Logout | Valid/invalid credentials, empty fields, session handling, logout redirect |  |
| Admin Panel | User creation, roles, system config, org structure |  |
| PIM - Employee Mgmt | Add employee, edit info, delete, search, validation |  |
| Leave Management | Apply leave, approve/reject, leave balance, validation |  |
| Recruitment | Job vacancies, add candidates, shortlisting, validation |  |
| Time & Attendance | Timesheets, punch in/out, project tracking |  |

# 5. Test Approach

## Testing Types:

- Functional Testing

- UI/UX Testing

- Boundary Value Analysis

- Input Validation Testing

- Compatibility Testing (Chrome, Firefox, Edge)

- Exploratory Testing

- Regression Testing

## Techniques:

- Black-box testing

- Positive and negative test scenarios

- Equivalence partitioning for field validations

# 6. Test Environment

| Item | Description |
| --- | --- |
| Environment | Web-based demo (hosted on OrangeHRM servers) |
| URL | https://opensource-demo.orangehrmlive.com/ |
| Login Credentials | Username: Admin ¦ Password: admin123 |
| Browser | Chrome (latest), Firefox, Edge |
| OS | Windows 11 |
| Tools | Postman (API), JIRA (bug tracking), Excel (test cases) |

# 7. Test Data

Example Test Data for Employee Management (PIM):

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| First Name | Ahmed | " " (blank) |
| Last Name | Mohamed | 123@#$ |
| Employee ID | EMP001 | " " (blank) |
| Date of Birth | 01-01-1990 | 32-13-2000 |
| Email | ahmed@test.com | ahmed@test |
| Phone | 01012345678 | abcd |

# 8. Entry and Exit Criteria

## Entry Criteria:

- Functional requirements are clearly defined

- OrangeHRM demo website is accessible

- Test environment and tools are ready

- Test cases are reviewed and approved

## Exit Criteria:

- All planned test cases executed

- All critical and major defects resolved or documented

- Test summary report prepared

# 9. Deliverables

- Test Plan Document

- Test Cases Document (per module)

- Test Execution Report

- Defect / Bug Log

- Test Summary Report

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Demo website downtime | Retry after some time / use local screenshots as backup |
| Data reset every hour | Recreate test data before each test cycle |
| Team member unavailability | Redistribute tasks among available members |
| Inconsistent response time | Record results across multiple attempts |

# 11. Test Schedule

| Activity | Responsible | Start Date | End Date |
| --- | --- | --- | --- |
| Test Plan Preparation | Team Leader | Week 1 - Day 1 | Week 1 - Day 3 |
| Test Case Design | All Members | Week 1 - Day 3 | Week 1 - Day 5 |
| Test Execution | All Members | Week 2 - Day 1 | Week 3 - Day 3 |
| Bug Reporting & Tracking | All Members | Week 2 - Day 1 | Week 3 - Day 5 |
| Test Closure & Report | Team Leader | Week 4 - Day 1 | Week 4 - Day 3 |

# 12. Team Members

| Name | Role | Assigned Module |
| --- | --- | --- |
| Yousef Onsy Aziz | QC Team Leader | Login + Admin |
| Mahmoud Zenhom Fares | QC Engineer | Review & Coordination |
| Abdelrhman Mohamed Elsayed | QC Engineer | PIM - Employee Management |
| Abdelrahman Abdallah Elsayed | QC Engineer | Leave Management |
| Sama Moustafa Ibrahim | QC Engineer | Recruitment |
| Almoatasimbillah Medhat Muhammad | QC Engineer | Time & Attendance |